# Meeting Agenda and Minutes

BAHub — BusinessAnalysis.hopto.org

## PART A — AGENDA

Meeting Title: [                ]

Date and Time: [                ]

Location / Video Link: [                ]

Facilitator: [                ]

Note-taker: [                ]

Meeting Objectives: [                ]

## 1. Attendees

[GUIDANCE] List all invited attendees with their role. Distinguish between required attendees (decision-makers, subject matter experts needed for agenda items) and optional attendees. Common pitfall: inviting people for awareness rather than participation — consider whether asynchronous communication would serve them better.

[EXAMPLE] Required: [Name], Project Sponsor (item 3 — budget decision). [Name], IT Lead (item 2 — technical feasibility). [Name], Business Owner (all items). Optional: [Name], Operations Manager (item 2 only — contextual awareness). Apologies received from: [Name] — nominated proxy: [Proxy Name].

Required attendees (Name + Role + Agenda items): [                ]

Optional attendees: [                ]

Apologies / proxies: [                ]

## 2. Agenda Item 1 — Review Previous Actions

[GUIDANCE] Structure: Time allocation, pre-read required, decision point, desired outcome. The "desired outcome" forces agenda clarity — vague items produce vague outcomes. Common pitfall: agenda items that are informational updates only — if no decision or action is needed, circulate as an email instead.

[EXAMPLE] Item: Review actions from [Previous Meeting Date]. Time: 10 minutes. Pre-read: Action log distributed 24 hours prior. Decision point: None. Desired outcome: Confirm all actions from previous meeting are complete or carried forward with revised dates. Owner of item: Facilitator.

Item description: [                ]

Time allocation: [                ]

Pre-read required: [                ]

Decision point: [                ]

Desired outcome: [                ]

Owner: [                ]

## 3. Agenda Item 2 — [Item Name]

[GUIDANCE] Repeat this section for each substantive agenda item. Preparation requirements remind attendees of pre-reading — items without preparation often produce poor decisions. Common pitfall: agenda items so broad that participants arrive unprepared ("Project Update" provides no guidance on what to prepare).

[EXAMPLE] Item: Review technical feasibility assessment for portal integration. Time: 25 minutes. Pre-read: Technical feasibility report v1.2 (attached). Preparation required from IT Lead: bring API capability confirmation and estimated integration complexity. Decision point: YES — Steering Committee approves or defers technical approach. Desired outcome: Agreed technical approach or escalation decision if integration risk is unacceptable.

Item description: [                ]

Time allocation: [                ]

Pre-read required: [                ]

Preparation required from specific attendees: [                ]

Decision point (Yes/No): [                ]

Desired outcome: [                ]

## 4. Agenda Item 3 — Any Other Business

[GUIDANCE] Time-box AOB. Any significant new items raised in AOB should be deferred to the next meeting with proper preparation. Common pitfall: AOB items receiving disproportionate time because they are raised without preparation materials, yet the group feels obliged to resolve them.

[EXAMPLE] Item: Any Other Business. Time: 5 minutes (hard stop). Rule: Items raised under AOB that require more than 5 minutes discussion will be added to the agenda for the next meeting. Items raised today: None anticipated. Owner: All.

AOB items raised (if any): [                ]

Items deferred to next meeting: [                ]

## PART B — MINUTES

Meeting held on: [                ]

Minutes prepared by: [                ]

Minutes approved by: [                ]

## 5. Decisions Made

[GUIDANCE] Record every formal decision taken, including the rationale and any dissenting views. Decisions should be specific enough that the outcome cannot be disputed later. Common pitfall: decisions recorded as outcomes without context ("Portal approved") — include who decided, on what basis, and any conditions attached.

[EXAMPLE] DECISION-001: Technical approach for portal integration approved as Option B (REST API integration). Decision by: Steering Committee consensus. Rationale: API spike confirmed integration feasibility within budget. Condition: IT Lead to provide written confirmation that WMS API supports real-time queries by [Date]. DECISION-002: Go-live date confirmed as [Date] subject to successful UAT completion.

DECISION-001 (what + who + rationale): [                ]

DECISION-002: [                ]

DECISION-003: [                ]

## 6. Action Items

[GUIDANCE] Each action must have a single named owner, a specific deliverable, and a firm deadline. Actions without owners or deadlines are not actions — they are aspirations. Common pitfall: actions assigned to teams rather than individuals — only individuals deliver actions.

[EXAMPLE] ACTION-001: [IT Lead Name] to provide written API capability confirmation by [Date+5 days]. Status: Open. ACTION-002: [BA Name] to update technical feasibility report with approved approach and distribute to Steering Committee by [Date+3 days]. Status: Open. ACTION-003: [Project Manager Name] to update project plan with revised Phase 2 start date by [Date+2 days]. Status: Open.

ACTION-001 (Owner + Deliverable + Deadline): [                ]

ACTION-002: [                ]

ACTION-003: [                ]

ACTION-004: [                ]

## 7. Parking Lot

[GUIDANCE] Record items raised but deferred for later discussion. Each entry should note who raised it and which meeting or forum will address it. Common pitfall: parking lot items that are never scheduled — assign a responsible person and a target date or meeting.

[EXAMPLE] PARKED-001: Raised by [Operations Manager]: Whether to include returns processing in scope of Phase 1 portal. Deferred to: Business scope review meeting scheduled [Date]. Owner: [Business Owner Name]. PARKED-002: Raised by [IT Lead]: Integration with third-party logistics provider for Phase 2. Deferred to: Phase 2 planning session (post go-live).

PARKED-001 (Raised by + Topic + Deferred to): [                ]

PARKED-002: [                ]

## 8. Next Meeting

[GUIDANCE] Confirm next meeting details before closing. Confirm the standing items (actions review, etc.) and any items already known for the agenda. Common pitfall: next meeting scheduled without confirming attendee availability — confirm availability in the meeting.

[EXAMPLE] Next meeting: [Date], [Time], [Location/Link]. Facilitator: [Name]. Standing agenda items: Review actions from this meeting. Known items: Technical feasibility report approval (ACTION-002 output). Phase 2 planning commencement. Pre-reads to be circulated: [BA Name] to send updated feasibility report 24 hours prior.

Date, time, location: [                ]

Facilitator: [                ]

Standing agenda items: [                ]

Known agenda items: [                ]

Pre-reads to circulate: [                ]